**Group 6 STOCK PORTFOLIO MANAGEMENT**

**MINUTES OF MEETING**

**—--------------------------------------------------------------------------------------------------------**

**08-12-2022**

**Agenda**

* Create Multifile Multidirectory in Sprint Files folder
* Ask doubts to Sir about the problem.
* Draft SRS doc and Fill RTM
* Divide Tasks among team members.
* Assign a person for creating the input data files and testing.
* Assign a person to take care of the daily backup
* Discuss the workflow of the project
* Issues regarding the data input through different files.
* Data must be given in such a way different test cases can be tested.
* Different operations on file should be performed.
* An file must be created so that it stores stocks.

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Create different documents in Sprint Files folder and add necessary files | Shruthi ,Deepthi, Swetha | **09-012-2022** |
| Draft SRS doc | Swetha, Deepthi | **08-12-2022** |
| Divide Tasks among team members. | Devi Priya ,Shruthi | **07-09-2022** |
| Assign a person for creating the input data files and testing. | Varsha, Devi priya | **08-09-2022** |
| Assign a person to take care of the daily backup | Shruthi, Varsha | **08-09-2022** |
| Discuss the workflow of the project | Varsha, Deepthi, Shruthi,  Swetha , Devi Priya | **08-09-2022** |

**09-12-2022**

**Agenda**

* Made the DFD Level 0, DFD Level 1 diagrams and made the necessary corrections suggested by Sir.
* Made the flow diagram and story diagram.
* Discuss the workflow of the code and desired output.
* Prepared the pseudocode and made the necessary corrections as suggested by Sir.
* Made all the necessary input files and listed out possible failure testcases .

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Made the DFD Level 0, DFD Level 1 diagrams and made the necessary corrections suggested by Sir. | Swetha , Devi Priya | **09-12-2022** |
| Made the flow diagram and story diagram. | Deepthi , Varsha | **09-12-2022** |
| Discuss the workflow of the code and desired output. | Shruthi, Varsha | **09-12-2022** |
| Prepared the pseudocode and made the necessary corrections as suggested by Sir. | Deepthi , Devi priya | **09-12-2022** |
| Made all the necessary input files and listed out possible failure testcases. | Varsha,Shruthi | **09-12-2022** |

**10-12-2022**

**Agenda**

* Written code based on the pseudocode and first check the working for a single file.
* Written all the function files separately and called them from main function file.
* Given all the necessary Files, Structure ,Linked list used to execute the code.
* Debugged the file using commands.
* Discuss the workflow of the code and desired output.

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Worked on all the above points | Swetha , Varsha | **10-12-2022** |
| Working on cunit | Shruthi, Devipriya | **10-12-2022** |

**11-12-2022**

**Agenda**

* Continued checking the working of code for a single file.
* Given all the necessary Files structures, LinkedLists.
* Discussed the possible reasons for errors and rectified all of them.
* Discuss the workflow of the code and desired output.

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Worked on all the above points | Deepthi, Shruthi, Swetha,  Devipriya, Varsha | **11-12-2022** |
| Making of Test cases | Varsha , Devipriya | **11-12-2022** |

**12-12-2022**

**Agenda**

* Wrote the code for multiple data files and checked if they are being read properly or not.
* Wrote the code for the reading data files and created the necessary linked lists.
* Written all the necessary function files separately and called them from main function file.
* Created Files.
* Checked if all the necessary files, structures, linkedlists, are used in the code.
* Discuss the workflow of the code and desired output.

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Worked on all the above points | Shruthi, Devipriya , Varsha | **12-09-2022** |
| Making of UT and IT Test cases | Deepthi , Swetha | **12-09-2022** |
| Creates the final report | Shruthi ,Swetha | **12-12-2022** |